## Slide 1: AI-Powered Student Engagement & Attendance System
KIMJIYOON

## Slide 2: Summary of Work Done
Set up Azure IoT Hub and Function App
Implemented backend in FastAPI using MediaPipe and InsightFace
Developed frontend dashboard in React.js
Designed and implemented engagement analysis pipeline:
  Face detection
  Gaze tracking
  Sleepiness detection
  Phone usage detection
Enabled data upload to Blob Storage and retrieval for analysis from Azure SQL database

## Slide 3: Summary of Work Done
Enrollment Phase:
  Capture student faces and store embeddings in the database
  This creates a reference database of student identities
Capture Phase:
  Camera captures images every 5 minutes
  Images sent from Mac to Azure IoT Hub
  Backend receives images via Function App
  MediaPipe analyzes:
  Face detection
  Gaze tracking for engagement
  Drowsiness detection
  Phone usage detection
  InsightFace compares faces against enrolled students
  System marks attendance automatically
  UI displays real-time results

## Slide 4: Effort Expended
Hours | Key Contributions
25 | Backend logic, Azure integration
25 | Face recognition, image analysis pipeline
10 | React frontend UI
20 | Testing, debugging, data handling

## Slide 5: Problems Encountered
Docker build failed due to missing Azure IoT Hub module dependencies
Intermittent disconnection issues with Azure IoT Hub MQTT protocol
InsightFace embeddings showed high variance before normalization, leading to identification mismatches
Mac camera was inaccessible within Docker; required manual execution with Ngrok to enable public endpoint for Azure Function integration
Embedding comparisons in Azure SQL encountered inconsistencie

## Slide 6: Plan for the Next Steps
Improve UI/UX of the analyzing dashboard for clearer engagement insights
Enhance detection consistency by smoothing results across multiple frames
Introduce per-student historical data visualization for tracking trends over time
Stabilize prebuilt model usage to reduce cold-start delays and runtime errors

## Slide 7: Appendix

## Slide 8: Overview
In the post-pandemic era, as students return to physical classrooms, there is a growing need to enhance student engagement without creating undue pressure. Traditional methods of tracking attendance and measuring engagement are often manual, subjective, and prone to errors. This project aims to address these challenges by leveraging AI-driven engagement analysis and automated attendance tracking.
The system will use camera-based engagement analysis to objectively measure student participation, providing teachers with data-driven insights to refine their teaching strategies. Simultaneously, students will gain a clearer understanding of their learning habits, enabling self-reflection and improved concentration. The automated attendance tracking feature will ensure transparency and fairness, eliminating inaccuracies in attendance records.
By fostering a proactive learning environment, this project seeks to empower students to take responsibility for their learning while supporting teachers in delivering more effective and engaging lessons.

## Slide 9: General Architecture
Mac Camera (Edge Device):
  Captures images/videos → Compresses data → Sends to Azure IoT Hub.
Azure IoT Hub:
  Receives data → Forwards to Azure Blob Storage.
Azure Blob Storage:
  Stores raw images/videos for processing.
Backend (Azure Functions):
  Fetches data from Blob Storage → Uses Azure Face API and Computer Vision for face detection and engagement analysis → Stores results in Azure Database for PostgreSQL.
Frontend (React Web App):
  Fetches data from the backend → Displays attendance records and engagement insights.

## Slide 10: Scope of Work
1. Mac Camera (Edge Device)
Develop a Python script to:
  Capture images/videos using Mac’s built-in camera.
  Compress and send data to Azure IoT Hub using MQTT/AMQP.
2. Backend (Azure Functions)
Develop Azure Functions to:
  Fetch data from Blob Storage.
  Use Azure Face API and Computer Vision for face detection and engagement analysis.
  Store processed data in Azure Database for PostgreSQL.

## Slide 11: Scope of Work
3. Frontend (React Web App)
Develop a React app to:
  Display attendance records and engagement insights.
  Visualize data using charts and graphs.
  Provide real-time updates.
Host the app on Azure Static Web Apps (Free Tier).
4. DevOps
Use GitHub for version control and CI/CD.